Website Development and outlook configuration Project proposal for bees for development of Ethiopia

By

Tesfahun Nurrie (Msc in Computer Science)

# 1. Introduction

In today’s digital era, information and communication technologies (ICTs) play a critical role in enhancing organizational efficiency, visibility, and sustainability. Non-governmental organizations (NGOs), development institutions, and community-based organizations increasingly rely on digital platforms to communicate their mission, disseminate information, mobilize resources, and engage stakeholders at local, national, and international levels. A well-designed website serves not only as a communication tool but also as a strategic asset for transparency, accountability, fundraising, and partnership development.

Bees for the Development of Ethiopia (BDE) is an organization dedicated to promoting sustainable beekeeping practices, improving rural livelihoods, enhancing environmental conservation, and strengthening honey production value chains in Ethiopia. Ethiopia has significant potential in apiculture due to its diverse ecology, favorable climate, and large bee population. Beekeeping plays an essential role in poverty reduction, food security, biodiversity conservation, and income generation for rural communities.

Despite its important contributions, BDE currently lacks a comprehensive, interactive, and professionally managed digital platform that effectively represents its programs, achievements, training initiatives, research outputs, and partnership opportunities. In a globalized world where donors, researchers, and partners primarily seek information online, the absence of a functional website limits the organization’s ability to expand its outreach and maximize its impact.

Therefore, this project proposes the design and development of a modern, secure, scalable, and user-friendly website for Bees for the Development of Ethiopia. The proposed system will serve as a centralized digital hub for communication, knowledge sharing, fundraising, and stakeholder engagement. The platform will be designed using modern web technologies, ensuring accessibility, responsiveness, and long-term sustainability.

# 2.  Existing problem

Although Bees for the Development of Ethiopia (BDE) plays a vital role in promoting sustainable apiculture and rural development, the organization faces significant operational and communication challenges due to the ineffective management of its existing website. The current digital platform is not locally managed, resulting in outdated information, limited functionality, and poor responsiveness to organizational needs. This situation negatively affects the organization’s visibility, transparency, efficiency, and growth potential.

First, the organization’s online presence and digital visibility are limited. In today’s information-driven environment, stakeholders including donors, government agencies, NGOs, researchers, and beneficiaries primarily rely on online platforms to obtain information about institutions. Because the current website is not properly maintained by the local office, BDE struggles to present its mission, achievements, impact stories, and ongoing projects to a wider audience. This hinders its ability to secure partnerships, attract support, and increase its impact.

Second, there is no centralized and well-managed digital information system. Organizational documents, training materials, project updates, and reports are inconsistently updated on the current site, creating inefficiencies in communication and knowledge dissemination. Rural beekeepers and other stakeholders often cannot access up-to-date training resources and critical project information.

Third, there is no automated system for volunteer registration, membership management, or event announcements. Manual processes dominate, increasing administrative workload, slowing operations, and reducing efficiency.

Finally, the current website’s lack of local management has created communication gaps, reduced fundraising efficiency, limited knowledge dissemination, and weakened stakeholder engagement. There is a clear need for a modern, secure, and interactive website that is locally managed and aligned with the strategic goals of Bees for the Development of Ethiopia, while supporting offline donation and fundraising processes.

# 3. Objectives

## 3.1 General Objective

To design and develop a modern, secure, and responsive website that enhances the digital presence and operational efficiency of Bees for the Development of Ethiopia.

The specific objectives of the project are:

- To design and develop a professional, modern, and fully responsive website interface

- To develop  online donation  and fundraising registration form

- To implement a Content Management System (CMS):-That allows authorized staff members to update website content, publish announcements, upload reports, and manage multimedia resources without requiring technical expertise.

- To create an online volunteer and membership registration system

- To establish a digital platform for promoting publication, training materials, research outputs, project updates, and news

- To Test the proposed website

- To Deploy the Website

- To give Training and continues support for the staffs.

# 4. Significance and Beneficiaries of the Project

## 4.1 Significance of the Project

The proposed website development project is significant for the following reasons:

- Enhances Organizational Visibility

  - Establishes a strong national and international digital presence

  - Showcases BDE’s mission, programs, achievements, and impact stories

  - Improves global recognition and credibility

- Strengthens Fundraising Capacity

  - Attracts local and international donors

- Promotes Knowledge Sharing

  - Supports dissemination of sustainable beekeeping practices

  - Encourages collaboration with researchers and institutions

- Improves Operational Efficiency

  - volunteer and membership registration

  - Simplifies content updates through CMS

  - Reduces manual administrative workload

- Supports Digital Transformation

  - Integrates ICT solutions into agricultural development

  - Aligns with national digital transformation strategies

## 4.2 Beneficiaries of the Project

## A. Primary Beneficiaries

- Beekeepers and Rural Farmers

  - Access to updated training materials and best practices

  - Improved awareness of sustainable apiculture techniques

  - Better market information and networking opportunities

- BDE Management and Staff

  - Efficient communication and information management

  - Reduced administrative burden

  - Better monitoring and reporting capability

- Donors and Funding Partners

  - Secure and transparent donation system

  - Easy access to project information and impact reports

  - Increased confidence and trust

### B. Secondary Beneficiaries

- Researchers and Academic Institutions

  - Access to research publications and project data

  - Opportunities for academic collaboration

- NGOs and Development Partners

  - Improved networking and partnership opportunities

  - Easier coordination of joint projects

- Government Institutions

  - Better alignment with agricultural and environmental initiatives

  - Access to updated project data and reports

- Local Communities

  - Indirect economic benefits through strengthened beekeeping activities

  - Improved environmental conservation awareness

# 5. Time Breakdown (Project Schedule)

| Phase | Task | Duration | Description |
| --- | --- | --- | --- |
| Development | Requirement gathering and Analysis | 1 week | Meetings, interviews, and system requirement documentation |
|  | UI Design and Frontend Development | 4 week | Responsive interface design and others |
|  | Backend Development | 4 weeks | Server-side logic, database integration, and others |
|  | Database Design & Integration | 2 week | MySQL/PostgreSQL setup, schema design, data migration |
|  | Subtotal – Development | 11 weeks | Total development duration |
| Testing & Deployment | Functional Testing | 0.5 week | Test all features, forms, links, and modules |
|  | Performance Optimization, Security Testing | 0.5 week | Vulnerability testing, penetration checks |
|  | Deployment & Configuration | 1 week | Setup live server, domain pointing, SSL installation |
|  | Staff Training | 0.5 week | Train staff to manage CMS and website operations |
|  | Documentation | 0.5 week | User manuals, technical documentation |
|  | Subtotal – Testing & Deployment | 3 weeks | Total testing & deployment duration |
| Maintenance (1 Year) | Technical Support | Continuous | Ongoing support, bug fixes, minor updates |
|  | Security Updates & Monitoring | Continuous | Regular system updates, patches, malware scan |
|  | System Backup & Monitoring | Continuous | Regular backups, uptime monitoring, server health checks |
|  | Content Updates Support | Continuous | Assistance with monthly content uploads |
|  | Subtotal – Maintenance | 12 months | Continuous support during the first year |
| Office 365 / Outlook Administration | Account Creation & Management | 1 week | Creating email accounts, shared mailboxes, Teams groups, permissions |
|  | Training & Certification | 0.5 weeks | Microsoft 365 admin training or certification (MS-100, MS-101) |
|  | Security & Compliance | 1 week | MFA setup, retention policies, auditing |
|  | Technical Support & Maintenance | Continuous | Ongoing support for staff using Outlook, Teams, SharePoint, |
|  | Subtotal – Office 365 Administration | 2.5 weeks + continuous | Total time for setup and initial admin tasks |

# Budget Breakdown (First Year – Detailed)

| Category | Item | Description | Estimated Cost (ETB) |
| --- | --- | --- | --- |
| Development Cost | Requirement Gathering Analysis & Documentation | Requirement gathering by using different requirement gathering tools | 10,000 |
|  | UI ,Frontend Development | Using different development programming and scripting language and responsive interface design | 52,000 |
|  | Backend Development | Server-side logic, database integration, etc. | 55,000 |
|  | Database Design & Integration | MySQL and environmental setup other setup, schema design, data migration | 24,000 |
|  | Subtotal – Development |  | 141,000 |
| Testing & Deployment | Functional Testing | Test all features, forms, links, and modules | 8,000 |
|  | Security Testing | Vulnerability testing, penetration checks | 6,000 |
|  | Performance Optimization | Speed tests, caching, SEO optimization | 6,000 |
|  | Deployment & Configuration | Setup live server, domain pointing, | 13,000 |
|  | Staff Training | Train staff to manage CMS and website operations | 8,000 |
|  | Documentation | User manuals, technical documentation | 13,500 |
|  | Subtotal – Testing & Deployment |  | 54,500 |
| Maintenance (1 Year) | Technical Support | Ongoing support, bug fixes, minor updates | 20,000 |
|  | System Monitoring | Regular backups, uptime monitoring, server health checks | 10,000 |
|  | Content Updates Support | Assistance with monthly content uploads | 5,000 |
|  | Subtotal – Maintenance |  | 35,000 |
| Office 365 / Outlook | Account Creation & Management | Administrating ,Creating email accounts for staff, and management- Setting up distribution lists, shared mailboxes, proper roles and permissions | 25,000 |
|  | Training | Giving compressive training on office 365 | 12,000 |
|  | Security & Compliance | Setting up MF A Configuring password policies and DLP- Enabling retention policies and auditing for compliance | 10,500 |
|  | Technical Support & Maintenance( for one year) | Ongoing support and troubleshooting for staff using Outlook, Teams, SharePoint, and OneDrive | 17,500 |
|  | Subtotal – Office 365 Administration |  | 52,500 |

Project Budget Summary (ETB)

| Category | Subtotal (ETB) |
| --- | --- |
| Development Cost | 141,000 |
| Testing & Deployment | 54,500 |
| Maintenance (1 Year) | 35,000 |
| Office 365 / Outlook Administration | 52,500 |
| Total Grand Budget | 283,000.00 |

## 7. Conclusion

In conclusion, the proposed Website Development and Outlook Configuration Project represents a strategic and transformative initiative for Bees for the Development of Ethiopia. The project goes beyond simply creating a website; it establishes a comprehensive digital ecosystem that enhances communication, operational efficiency, transparency, and institutional sustainability.

By developing a modern, secure, responsive, and locally managed website, BDE will significantly strengthen its national and international visibility. The platform will serve as a centralized hub for showcasing programs, research outputs, training materials, impact stories, and partnership opportunities. It will also streamline volunteer registration, membership management, and fundraising processes, thereby reducing administrative workload and improving service delivery.

In addition, the integration and proper administration of Microsoft 365 (including Outlook services) will improve internal communication, data security, collaboration, and compliance. Through structured email management, role-based access control, multi-factor authentication, and staff training, the organization will achieve a more secure and professional digital working environment.

With a clearly defined timeline, structured implementation phases, and a realistic first-year budget of 283,000 ETB, the project is both feasible and sustainable. The inclusion of maintenance and continuous technical support ensures long-term system reliability and capacity building for staff.

Ultimately, this project aligns with Ethiopia’s digital transformation agenda, supports sustainable agricultural development, and contributes to strengthening apiculture value chains. By investing in this digital infrastructure, Bees for the Development of Ethiopia will be better positioned to expand its impact, empower rural beekeepers, attract donors and partners, and promote environmental conservation across the country. The project is therefore not merely a technological upgrade, but a long-term institutional strengthening strategy that will enable BDE to fulfill its mission more effectively and sustainably.